## Slide 1: Introduction to Agile Development
Agile vs Traditional
Scrum

## Slide 2: Traditional Methodologies
aka Predictive or Linear
Sequential series of steps
Depends on an idealized reality
Document or plan-driven
  Requires a stable and complete set of
  requirements
Typical traditional methodologies are
  Waterfall, V-Model, Spiral and RUP

## Slide 3: Waterfall Model
Still used!
Customer heavily involved at the beginning of the life cycle
Heavyweight, document-driven
  ­Emphasis on careful analysis
  ­Success relies on knowing all requirements
Each milestone is linked to a certain artefact

## Slide 4: Waterfall Artefacts
Requirements Specification
Complete Design Documentation
Complete Code
User Manual

## Slide 5: Extended Traditional Models
V-Model
Spiral-Iterative
Iterative Development

## Slide 6: Agile
Because Waterfall doesn't work in many cases

## Slide 7: Agile Values
Agile Manifesto
(Kent Beck et al. 2001)
“Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan”

## Slide 8: Agile Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

## Slide 9: Agile Principles
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.

## Slide 10: Agile Principles
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 11: Agile Principles
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 12: Agile Principles
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.

## Slide 13: Agile Principles
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

## Slide 14: Agile Principles

## Slide 15: Agile
That's it
Agile is really just a different mind-set or paradigm
Making it actually work requires additional structure:
  Practices
  Tools
  Artifacts
  Disciplines

## Slide 16: Customer Involvement
Management
Development Team
“all players—the sponsor, customer, user, and developer—are on the same team”
Customer

## Slide 17: You are not only a programmer
Regular Meetings
Teamwork
Software Design
Programming
Testing
All-rounder needed!
Communication
Problem solving
Self-organisation
Self-evaluation
“Team proximity and intense interaction between team members is a hallmark of all
agile methods”

## Slide 18: Declaration of Interdependence
Six project management principles that were formulated after the Agile Manifesto
  We Increase return on investment by making continuous flow of value our focus.
  We Deliver reliable results by engaging customers in frequent interactions and shared ownership.
  We Expect uncertainty and manage for it through iterations, anticipation and adaptation.
  We Unleash creativity and innovation by recognizing that individuals are the ultimate source of value and creating an environment where they can make a difference.
  We Boost performance through group accountability for results and shared responsibility for team effectiveness.
  We Improve effectiveness and reliability through situationally specific strategies, processes and practices
https://en.wikipedia.org/wiki/PM_Declaration_of_Interdependence

## Slide 19: Scrum
Scrum is the most popular form of Agile
Scrum has some formalized rules

## Slide 20: Scrum has "Roles"
Scrum Master
Development Team
Product Owner
Represents business and user interests
Creates and manages requirements
Sets priorities for increments
Scrum expert with experience
Guides the team with Scrum
NOT the manager!
Multi-disciplinary team
Create estimates
Responsible for delivering increments

## Slide 21: Iceberg

## Slide 22: Scrum has a Process
Notes: Scrum Diagram
Figure 1. Kishore Gaddam, (2012), Pictorial representation of the Scrum development. [ONLINE]. Available at: http://kishore1021.files.wordpress.com/2012/07/image25.png [Accessed 20 October 14].
Cohn, M. 2006, "Iteration Planning" in Agile estimating and planning, 7th edn, Prentice Hall, Upper Saddle River, NJ, pp. 151-152.
Schwaber, K. 2002, "Daily Srum Meetings" in Agile software development with Scrum Pearson Prentice Hall, Upper Saddle River, N.J., pp. 31-40.
Anderson, D.J. 2004, "The Sprint Review" in Agile management for software engineering : applying the theory of constraints for business results, ed. P. Coad, 8th edn, Prentice Hall Professional Technical Reference, Upper Saddle River, NJ ; London], pp. 263.

## Slide 24: Other Agile variants
Extreme Programming
Kanban
Lean
DSDM
Crystal Methods
Etc.
More on this later…

## Slide 25: So why is Waterfall still used?
Agile is hard to do well
  Requires a lot of discipline
  Working in fixed time boxes
  Estimating in relative units
Customer communication
Continuous development
Team collaboration
Some projects are too complex
  Air traffic control
  Autonomous vehicles
  Military
Not always a good fit
  Rigid constraints
  Inexperienced team
  Lots of different teams

## Slide 26: Introduction to Agile Development
Agile vs Traditional
Scrum